## Slide 1: Something about a Diary...
Nate Jones, Kelley Kelley, Anton Machkasov
Ryan McGarvey, Aryan Regmi, Alex Southard

## Slide 2: Project Management Method
Overall development followed the Waterfall process
Defined all desired functionality in the first several weeks with a basic skeleton of what everything would do
Created a logical order for development of all features
Each individual component of the project would then implement one feature of that component at a time, be tested, then continue following an agile methodology

## Slide 3: Tools
Project Tracker: Asana with Instagantt Repository: GitHub Database: PostgreSQL through a QT API (to work with c++) Testing Methods and Tools:
QT Debugger (5 out of 5)--to ensure all values set correctly in the software and to go line by line when something went wrong
Testing:
  Regression and Integration testing
    Program comprised of many different classes and interactions
  System Testing
    Ensuring that the QT, c++, and PostgreSQL components work well together
  Since the program doesn’t work with significant amounts of data, most testing could be performed by hand.
Deployment: LocalHost
IDE: QT Creator

## Slide 4: Asana with Instagantt Github
Rating: 2
Wasn’t very useful
Unintuitive
Rating: 5
Made sharing work extremely easy
ö

## Slide 5: PostgreSQL QT Creator
Rating: 2
Hard to use and not particularly useful
Rating: 5
Had really easy to use implementation of useful tools

## Slide 6: How did we test? Deployment Environment
Rating: 5/5 (for entertainment)
Play-testing, trying to break the program
QT Debugger
  Traces functions to see where errors happen
  Make sure values are appropriately set
Rating: 4/5 --Convenient, but hard to work with
Using Localhost to deploy
Postgres database on Heroku
127.0.0.1

## Slide 7: Some Planning Images

## Slide 8: The Stack Overview

## Slide 9: What Went Wrong?
Trying to merge branches in GitHub to add SQL functionality, causing a “catastrophic failure”
Conflicting coding styles and conventions
  Expecting methods to be written differently or have a certain return type
Complex dependencies across many c++ classes and files
  Communicating and organizing work across all of these
Very large code base
  (3200+ lines of code)

## Slide 10: How We Fixed Wrongs
Someone who has an older version uploaded their version
Most work was completed at our weekly meetings
  Allowed Collaboration and more efficient project design
  Eased difficulties caused by complex class hierarchy
  Whenever conflicting functionality or someone needed a function could just ask for it from the other team member present
Overall end result wasn’t affected by challenges